# ATTACHMENT A

# SCOPE OF WORK

Project Name: NCSD - Tonopah High School Sports Field Replacement

CORE Project No: 26-01-019

Subcontractor:

Corona Steel, Inc.

3015 106th Street South
Lakewood, WA 98499-6701

Phone: 503-956-8401

Contact Person: Ronda Warren

Email: rondas@coronasteel.com

# LUMP SUM PRICE FOR LABOR, MATERIAL, TAX, AND FREIGHT	     $166,281.00

# No Bond Included

Subcontractor has accounted for, as part of this lump sum Subcontract, any and all potential material, equipment, and labor cost increases over the course of the Project, unless otherwise noted in the Scope of Work.

SCOPE OF WORK:

- Subcontractor shall perform the Scope of Work generally described as:

Structural Steel & Ornamental Metals

- Subcontractor shall provide a complete turnkey, (i.e., furnish and install), Scope of Work in accordance with Contract Documents to include, but not be limited to:

  - Subcontractor is required to supply Contractor with a material and equipment procurement log as it applies to Subcontractor’s Scope of Work.  Such material and equipment procurement log will show in detail the material product, date ordered, shipping date, and date of delivery to the Project site. Subcontractor shall provide documentation from each manufacturer and/or distributor confirming the dates shown on the procurement log.  Subcontractor agrees to update such procurement log and shall transmit either in hard copy or electronic format to the Contractor, on a bi-weekly basis, or more frequently as reasonably required by Contractor.

  - Subcontractor shall provide to Contractor cost flow projections monthly including computations and projections related to this Scope of Work. Projections shall include costs from and related to, manpower, coordination, supervision, equipment, and material for completing this Scope of Work.

  - Structural Steel - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install all structural steel framing, base plates, connection plates, and edge angles as indicated.

    - Supply only, F.O.B. jobsite, all structural steel embeds, CMU wall bearing plates, and anchor bolts assembled to templates.

    - Coordinate delivery and layout of embeds and anchor bolts with the Masonry and Concrete Subcontractors.

    - Supply and install structural support framing, including columns, for the scoreboard.

    - Coordinate final scoreboard framing size with the scoreboard supplier per the Site Equipment Matrix on sheet A1-20.

    - Includes canopy column supply and installation at the abandoned Elementary School campus per Alternate 033.01.

  - Steel Bar Joists - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install all steel bar joists, including bridging and accessories, as indicated.

  - Steel Decking - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install all steel roof decking at the concessions building as indicated, including closures and reinforcement at openings.

    - Includes reinforcement of vent and mechanical roof deck openings as required for a complete installation.

  - Ornamental & Fabricated Metals - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply only, F.O.B. jobsite, all steel pipe bollards as indicated.

    - Supply only, F.O.B. jobsite, all steel countertop supports. Coordinate with Finish Carpentry Subcontractor.

- Subcontractor has accounted for, as part of this lump sum Subcontract, the fact that the Contract Documents may not contain all required details, parts, or pieces necessary to provide a complete and functioning system.  Therefore, it is Subcontractor’s responsibility to make reasonably inferable assumptions and allowances, as part of its lump sum proposal, to help account for the design intent and ensure that all elements associated with the Scope of Work comply with all governing codes and regulations.

SCOPE OPTIONS:

- None.

CONSTRUCTION DOCUMENTS:

- Subcontractor shall adhere to all Project specifications within the Project Manual and all Project drawings as referenced in the Attachment C – Enumeration of Documents section of this Subcontract, specifically referencing the following:

- Provide all labor, material, equipment, and services required to furnish and install all items included in the division(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Division 00 – Procurement and Contracting Requirements

- Division 01 - General Requirements

- Provide all labor, material, equipment, and services required to furnish and install all items included in the section(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Section 05 12 23 - Structural Steel

- Section 05 21 00 - Steel Joists

- Section 05 31 00 - Steel Deck

- Section 05 50 00 - Metal Fabrications

- All construction documents referenced in the Attachment C – Enumeration of Documents portion of this Subcontract can be downloaded from the following location:

- Procore – 5 – 26-01-019 - NCSD - Tonopah HS Sports Field Phs'd Replacement

- Invite to be sent to Project team

- Password: Subcontractor generated

Contractor will be using Procore web-based software on this Project to maintain an electronic set of As-Built Documents.  Subcontractor is to furnish electronically all As-Built documents, appropriate warranties and guarantee information, equipment manuals, operations, and maintenance manuals, all of which are a condition to achieving final completion and to receiving final payment.  A Project within Procore has been created for this Project and access will be given to Subcontractor.  All construction documents will be accessible to Subcontractor through Procore.  It will be the responsibility of Subcontractor to create As-Built documents electronically in the field in lieu of providing hard copies.  Contractor will provide training and support on Procore to Subcontractor.

To obtain access, Subcontractor must go to the Procore Software site (www.procore.com) and create a login.  Subcontractor shall create a Username and Password then send a corresponding email address to Contractor’s Project Manager; Contractor’s Project Manager will then email Subcontractor with an invitation to the Project in Procore.  Subcontractor may request additional instructions on how to create a login and Contractor’s Construction Technology department will provide assistance.

- Subcontractor shall adhere to all miscellaneous Project modifications, specifically referencing the following directives:

- Addendum #01 - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

PROJECT SPECIFIC PROVISIONS:

- Subcontractor shall provide multiple mobilizations as required to complete the Scope of Work as per the dates set forth on the monthly baseline and weekly look-ahead schedules.

- Subcontractor’s foreman, at a minimum, shall attend all daily huddle, weekly work plan, and three phased QAQC plan meetings, which occur a reasonable time before and for the duration of the Subcontract Work on the Project.

- All Submittals shall be submitted in electronic format online using Procore.  Contractor may also request up to six (6) physical hard copies of all submittals.

- Subcontract pricing is based on tariff and/or duties rates in effect as of the date of this Subcontract.  If a net increase in tariffs and/or duties causes a net cost increase on materials, equipment, or products directly required to perform the Subcontract Work, the Subcontractor shall be entitled to a reasonable adjustment to the Subcontract Price to the extent the Prime Contract entitles Contractor to compensation for such increase and then only to the extent of any amount that Contractor may, on behalf of Subcontractor, recover from Owner.  To the extent applicable, any provisions regarding tariff changes in the Prime Contract shall flow down to this Subcontract. Subcontractor must supply reasonable documentation of proof of tariff and/or duties increase and cost impact between the date of this Subcontract and the date of said cost increase, based on an industry approved index associated with that of the affected material. Subcontractor must provide written notice of the cost impact and supporting documentation to Contractor within 7 calendar days of becoming aware. >Do Not Edit this paragraph you can delete all of it or keep all of it KH<

EXCLUSIONS:

- The following items are specifically excluded from the Subcontractor’s Scope of Work:

- Building permits

- Bonds

- Field and finish painting

DRAFT REVIEW ONLY - DELETE BEFORE ISSUE

This page is not part of the Subcontract and is not Scope of Work.

RULE 14 REVIEW - obligations removed from the Scope of Work above

Rule 14 keeps out of this exhibit anything the Contract Documents already state, so the Subcontract carries one copy of each obligation rather than two that can drift.

Every line below was drafted, verified and then removed on that basis. All of them still bind the Subcontractor through the document named beneath them. Tick any that should be restated in the Scope of Work above.

A.  Already stated in the Project Manual or on the Drawings

Restating these creates a second, weaker copy of the same obligation.

☐  Fabricate and erect structural steel in accordance with AISC specifications, including all bolted and welded connections.

already stated in: Section 05 12 23 Parts 2 and 3

☐  Provide welder certifications for all welders employed on structural steel and joist fabrication prior to the start of work.

already stated in: Section 05 12 23 paras 1.04.A.4 and 1.05.A.5; Section 05 21 00 para 1.5.C.2

☐  Submit shop drawings and a setting plan for all embedded items for Engineer approval prior to fabrication.

already stated in: Section 05 12 23 para 1.05.A.3

☐  Shop prime and galvanize structural steel and miscellaneous metals as indicated.

already stated in: Section 05 12 23 para 2.02.D; Section 05 5000 para 2.04

☐  Provide field welding per AISC standards, including grinding, priming, and removal of paint adjacent to field welds.

already stated in: Section 05 12 23 para 3.03

☐  Clean and field prime all field welds, including welds at roof decking, after completing installation.

already stated in: Section 05 12 23 para 3.04

☐  Provide all temporary bracing, guying, and shoring necessary to prevent movement or damage during erection, including a lift plan for approval.

already stated in: Section 05 12 23 para 3.02.B; S0-00 General Note 1

Corona's Standard General Exclusion #3 excludes 'Shoring or temporary support for steel members, metal deck, metal edge form etc.' Contested.

☐  Attach exposed roof deck to supports with shot pins unless otherwise indicated.

already stated in: S0-01 note 3; Section 05 31 00 para 3.3

☐  Provide bridging, bracing anchors, and accessories for steel bar joists per SJI specifications.

already stated in: Section 05 21 00 para 2.4

☐  Provide protection and repair of adjacent surfaces damaged as a result of this Scope of Work.

already stated in: S0-00 General Note 5

☐  Comply with the Geotechnical Report and Contract Documents for seismic design requirements; the most stringent requirement shall prevail.

already stated in: S0-00 General Notes; the Geotechnical Report

☐  Subcontractor is responsible for all shipping, receiving, offloading, and hoisting of materials furnished under this Scope of Work.

already stated in: Section 05 12 23 para 1.06

☐  Include multiple mobilizations as may be required by the Preliminary Construction Schedule and Logistics Plan.

already stated in: this Attachment A, PROJECT SPECIFIC PROVISIONS

☐  Provide a qualified representative onsite for all tests and inspections, and schedule testing to obtain final sign-off.

already stated in: Section 01 40 00; S0-00 Testing, Inspections and Observations

B.  Stated ONLY in a Scope of Work narrative

These are the ones worth a decision. If the Scope of Work narrative is not an exhibit to the executed Subcontract, striking these removes the obligation outright rather than relocating it.

☐  Provide layout for structural steel erection; Contractor provides surveyed building corners, finish floor elevation, and intermediate grid lines only.

already stated in: Scope of Work #033 only

Corona's Standard General Exclusion #2 excludes 'Layout, location points, elevation marks, grid lines and all field dimensioning.' Contested.

☐  Pay for all offsite or plant third-party inspections required for structural steel and joist fabrication.

already stated in: Scope of Work #033 only

Corona's Standard General Exclusion #8 excludes 'Third Party Testing and Inspection... costs.' Contested.

☐  Provide added joist support for FCU, duct, and piping loads at the concessions roof, as required.

already stated in: Scope of Work #033 only, raised again at Corona's 05.19.26 homework request

Unresolved. Corona's response states no additional load beyond 366TL/251LL was called out and the EOR has not confirmed whether FCU/duct/piping loads are covered in that design. No price has been added; not reflected in the $166,281 carried amount.

C.  Stated in no document at all

Trade means and methods. No document assigns this one; it is here only so the list is complete.

☐  Provide all cranes, forklifts, and rigging equipment necessary for structural steel and joist erection.

already stated in: Adams & Smith and Corona Steel each price their own erection equipment in their proposals