# ATTACHMENT A

# SCOPE OF WORK

Project Name: NCSD - Tonopah High School Sports Field Replacement

CORE Project No: 26-01-019

Subcontractor:

Foursquare Roofs & Walls, Inc.

4250 Production Court
Las Vegas, NV 89115

Phone: (702) 651-1955

Contact Person: LaMar Noorda

Email: Gerrit@foursquarenv.com

# LUMP SUM PRICE FOR LABOR, MATERIAL, TAX, AND FREIGHT	     $142,585.00

# No Bond Included

Subcontractor has accounted for, as part of this lump sum Subcontract, any and all potential material, equipment, and labor cost increases over the course of the Project, unless otherwise noted in the Scope of Work.

SCOPE OF WORK:

- Subcontractor shall perform the Scope of Work generally described as:

Metal Roofing, Fascia & Soffit Panels

- Subcontractor shall provide a complete turnkey, (i.e., furnish and install), Scope of Work in accordance with Contract Documents to include, but not be limited to:

  - Subcontractor is required to supply Contractor with a material and equipment procurement log as it applies to Subcontractor’s Scope of Work.  Such material and equipment procurement log will show in detail the material product, date ordered, shipping date, and date of delivery to the Project site. Subcontractor shall provide documentation from each manufacturer and/or distributor confirming the dates shown on the procurement log.  Subcontractor agrees to update such procurement log and shall transmit either in hard copy or electronic format to the Contractor, on a bi-weekly basis, or more frequently as reasonably required by Contractor.

  - Subcontractor shall provide to Contractor cost flow projections monthly including computations and projections related to this Scope of Work. Projections shall include costs from and related to, manpower, coordination, supervision, equipment, and material for completing this Scope of Work.

  - Metal Roofing - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Includes Berridge Cee-Lock standing seam metal roof panel system as indicated on the drawings.

    - Supply and install high-temp underlayment and self-adhered membrane beneath the roof panel system per keynote 6-06/A4-10.

    - Supply and install all gutters and downspouts, complete with splash blocks, as indicated.

    - Accept the roof deck furnished by others as ready to receive the roofing system.

    - Supply and install all furring, backing, straps, nailers and accessories necessary to support the roofing, fascia and soffit systems.

    - Coordinate with Framing Subcontractor for eave sheathing (5/8" Dens Glass per Clarification #01 RFI #25) to receive the roofing system.

  - Metal Fascia & Soffit Panels - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Supply and install prefinished metal fascia and soffit panels as indicated, complete with trim, closures and attachment system.

    - Coordinate edge condition and flashing attachment between the fascia, soffit and roofing systems to maintain manufacturer warranties.

    - Provide protection of adjacent roofing surfaces during fascia and soffit panel installation.

  - Concessions Pass-Through Counter - Provide all materials, labor, equipment, and supervision for a complete Scope of Work per plans and specifications. This Scope of Work shall include, but not be limited to:

    - Fabricate and install stainless steel pass-through counter with window header and jambs at the Concessions building per detail 3/A7-10.

    - Coordinate the rough opening with Framing Subcontractor and the overhead coiling door with Special Doors Subcontractor.

  - General Scope Requirements

    - Provide all tests and certifications required for complete and operational systems.

    - Provide a Manufacturer's Representative for multiple site visits during construction as required to maintain system warranties.

    - Perform water testing on completed roofing, fascia and soffit systems, and repair deficiencies as required.

    - Provide temporary roof closures and water stops at the end of each work day to prevent water intrusion.

- Subcontractor has accounted for, as part of this lump sum Subcontract, the fact that the Contract Documents may not contain all required details, parts, or pieces necessary to provide a complete and functioning system.  Therefore, it is Subcontractor’s responsibility to make reasonably inferable assumptions and allowances, as part of its lump sum proposal, to help account for the design intent and ensure that all elements associated with the Scope of Work comply with all governing codes and regulations.

SCOPE OPTIONS:

- None.

CONSTRUCTION DOCUMENTS:

- Subcontractor shall adhere to all Project specifications within the Project Manual and all Project drawings as referenced in the Attachment C – Enumeration of Documents section of this Subcontract, specifically referencing the following:

- Provide all labor, material, equipment, and services required to furnish and install all items included in the division(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Division 00 – Procurement and Contracting Requirements

- Division 01 - General Requirements

- Provide all labor, material, equipment, and services required to furnish and install all items included in the section(s) of the Project Manual listed below, as related to Subcontractor’s Scope of Work:

- Section 07 25 00 - Weather Barriers

- Section 07 61 00 - Sheet Metal Roofing

- Section 07 62 00 - Sheet Metal Flashing and Trim

- Section 07 92 00 - Joint Sealants

- All construction documents referenced in the Attachment C – Enumeration of Documents portion of this Subcontract can be downloaded from the following location:

- Procore – 5 – 26-01-019 - NCSD - Tonopah HS Sports Field Phs'd Replacement

- Invite to be sent to Project team

- Password: Subcontractor generated

Contractor will be using Procore web-based software on this Project to maintain an electronic set of As-Built Documents.  Subcontractor is to furnish electronically all As-Built documents, appropriate warranties and guarantee information, equipment manuals, operations, and maintenance manuals, all of which are a condition to achieving final completion and to receiving final payment.  A Project within Procore has been created for this Project and access will be given to Subcontractor.  All construction documents will be accessible to Subcontractor through Procore.  It will be the responsibility of Subcontractor to create As-Built documents electronically in the field in lieu of providing hard copies.  Contractor will provide training and support on Procore to Subcontractor.

To obtain access, Subcontractor must go to the Procore Software site (www.procore.com) and create a login.  Subcontractor shall create a Username and Password then send a corresponding email address to Contractor’s Project Manager; Contractor’s Project Manager will then email Subcontractor with an invitation to the Project in Procore.  Subcontractor may request additional instructions on how to create a login and Contractor’s Construction Technology department will provide assistance.

- Subcontractor shall adhere to all miscellaneous Project modifications, specifically referencing the following directives:

- Addendum #01 - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

- Clarification #01 - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

- Clarification #02 - Provide all material, equipment, and services as required to furnish and install all items included in directive, as they relate to the Scope of Work.

PROJECT SPECIFIC PROVISIONS:

- Subcontractor shall provide multiple mobilizations as required to complete the Scope of Work as per the dates set forth on the monthly baseline and weekly look-ahead schedules.

- Subcontractor’s foreman, at a minimum, shall attend all daily huddle, weekly work plan, and three phased QAQC plan meetings, which occur a reasonable time before and for the duration of the Subcontract Work on the Project.

- All Submittals shall be submitted in electronic format online using Procore.  Contractor may also request up to six (6) physical hard copies of all submittals.

- Subcontract pricing is based on tariff and/or duties rates in effect as of the date of this Subcontract.  If a net increase in tariffs and/or duties causes a net cost increase on materials, equipment, or products directly required to perform the Subcontract Work, the Subcontractor shall be entitled to a reasonable adjustment to the Subcontract Price to the extent the Prime Contract entitles Contractor to compensation for such increase and then only to the extent of any amount that Contractor may, on behalf of Subcontractor, recover from Owner.  To the extent applicable, any provisions regarding tariff changes in the Prime Contract shall flow down to this Subcontract. Subcontractor must supply reasonable documentation of proof of tariff and/or duties increase and cost impact between the date of this Subcontract and the date of said cost increase, based on an industry approved index associated with that of the affected material. Subcontractor must provide written notice of the cost impact and supporting documentation to Contractor within 7 calendar days of becoming aware. >Do Not Edit this paragraph you can delete all of it or keep all of it KH<

EXCLUSIONS:

- The following items are specifically excluded from the Subcontractor’s Scope of Work:

- Building permits

- Bonds

- Overhead coiling door and operator

- Exterior building lettering and signage

- Skylights

DRAFT REVIEW ONLY - DELETE BEFORE ISSUE

This page is not part of the Subcontract and is not Scope of Work.

RULE 14 REVIEW - obligations removed from the Scope of Work above

Rule 14 keeps out of this exhibit anything the Contract Documents already state, so the Subcontract carries one copy of each obligation rather than two that can drift.

Every line below was drafted, verified and then removed on that basis. All of them still bind the Subcontractor through the document named beneath them. Tick any that should be restated in the Scope of Work above.

A.  Already stated in the Project Manual or on the Drawings

Restating these creates a second, weaker copy of the same obligation.

☐  Fabricate and install all counter flashing, cleats, reglets, starter strips, deck sheathing and cover board for the standing seam roof system.

already stated in: Section 07 61 00 paras 1.01, 2.03, 3.01-3.03

☐  Comply with SMACNA Architectural Sheet Metal Manual requirements and standard details for all sheet metal roofing and flashing work.

already stated in: Section 07 61 00 para 1.04.A; Section 07 62 00 para 1.05.A

☐  Provide product data, color samples, and shop drawings indicating material profile, jointing pattern and fastening methods.

already stated in: Section 07 61 00 para 1.03; Section 07 62 00 para 1.04.B

☐  Provide manufacturer warranty in accordance with Section 01 7800 Closeout Submittals.

already stated in: Section 07 61 00 para 1.05

☐  Fabricate gutters and downspouts to SMACNA rectangular profile with brackets, splash pads and downspout extenders.

already stated in: Section 07 62 00 para 2.03

☐  Install continuous water-resistive barrier lapped to shed water, with head and jamb flashing at all openings and penetrations.

already stated in: Section 07 25 00 Part 3

☐  Seal all joints within sheet metal fabrications and at penetrations watertight.

already stated in: Section 07 61 00 para 3.03.D-E; Section 07 62 00 para 3.03.E; Section 07 92 00

☐  Back paint concealed metal surfaces and surfaces in contact with dissimilar metals.

already stated in: Section 07 61 00 para 3.02.B; Section 07 62 00 para 3.02.B

B.  Stated ONLY in a Scope of Work narrative

These are the ones worth a decision. If the Scope of Work narrative is not an exhibit to the executed Subcontract, striking these removes the obligation outright rather than relocating it.

☐  Provide a qualified representative onsite for all tests and inspections, and schedule testing and walk with inspectors to obtain final sign-off.

already stated in: Scope of Work #045 only

☐  Comply with the requirements of the Geotechnical Report and Contract Documents for seismic requirements; the most stringent requirement shall prevail.

already stated in: Scope of Work #045 only

☐  All materials to comply with flame spread ratings as required, with manufacturer's certifications.

already stated in: Scope of Work #045 only

☐  Provide protection along the access path to the roof work area during construction.

already stated in: Scope of Work #045 only

☐  Subcontractor is responsible for all receiving, offloading and hoisting of materials for this Scope of Work.

already stated in: Scope of Work #045 only

☐  Comply with warranty requirements including coordination and compliance with FM Global.

already stated in: Scope of Work #045 only

No other document on this package references an FM Global rating. Confirm before restating.

☐  Comply with all AHJ and regulatory requirements, including FAA regulations applicable to crane activities in controlled zones.

already stated in: Scope of Work #045 only

☐  Provide a system mock-up of joint and edge conditions as directed by Contractor, constructed and maintained outside the building envelope.

already stated in: Scope of Work #045 only

☐  Include multiple mobilizations as required per the Preliminary Construction Schedule and Logistics Plan.

already stated in: Scope of Work #045 only

Already captured in field 94 of this Attachment A

C.  Stated in no document at all

Trade means and methods. No document assigns this one; it is here only so the list is complete.

☐  Provide all scaffolding, lifts and equipment required for this Scope of Work.

already stated in: Canyon State Enterprises proposal, General Conditions block ('Scaffolding to be used only by Canyon State Employees'), priced as its own means and methods